Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03-01-2026 |
| --- | --- |
| Team ID |  |
| Project Name | Bookstore |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely to the Bookstore app. | 3 | High | Dev Team |
|  |  | USN-2 | As a user, I can reset or change my password. | 2 | Medium | Dev Team |
| Sprint-2 | Book Catalog & Browsing | USN-3 | As a customer, I can browse books by category and view book details. | 3 | High | Dev Team |
|  |  | USN-4 | As a customer, I can search and filter books by price, author, and rating. | 2 | Medium | Dev Team |
| Sprint-3 | Cart & Order Management | USN-5 | As a customer, I can add books to my cart and update quantities. | 3 | High | Dev Team |
|  |  | USN-6 | As a customer, I can place an order and track the order status. | 3 | High | Dev Team |
| Sprint-4 | Payment & Admin Management | USN-7 | As a customer, I can make secure payments for my book orders. | 3 | High | Dev Team |
|  |  | USN-8 | As an admin, I can add, update, or delete books in the catalog. | 2 | Medium | Dev Team |
|  |  | USN-9 | As an admin, I can manage orders and update delivery status. | 2 | Medium | Dev Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 21 Dec 2025 | 26 Dec 2025 | 20 | 2 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 23 Dec 2025 | 28 Dec 2025 | 20 | 2 Jan 2026 |
| Sprint-3 | 20 | 6 Days | 24 Dec 2025 | 30 Dec 2025 | 20 | 2 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 27 Dec 2025 | 02 Jan 2026 | 20 | 2 Jan 2026 |